# Offline AI Runtime (Mimir Next)
Development Roadmap & Implementation Plan

Purpose
This document is the reference roadmap for evolving the existing Mimir codebase into a modular offline AI Runtime. The strategy is evolutionary: preserve the engineering foundation and replace the AI architecture incrementally.

## Overall Strategy

Use the existing Mimir project as the engineering foundation.

Do not rewrite working infrastructure.

Replace AI-specific layers incrementally.

Maintain a working application after every phase.

Treat Chat as the first application built on a reusable AI Runtime.

## Phase 0 – Stabilization

Audit current implementation.

Fix bugs and UI issues.

Add tests where possible.

Document current architecture.

No functional redesign.

## Phase 1 – Core Restructuring

Introduce clearer module boundaries (core, agents, memory, tools, models, api).

Keep functionality identical while refactoring.

Preserve API compatibility.

## Phase 2 – AI Intent Layer

Replace regex intent detection with a lightweight local AI intent classifier.

Keep existing interface contracts.

## Phase 3 – Memory Architecture

Replace simple context builder with Memory Manager, Retriever, Ranker and Prompt Builder.

Introduce Working, Conversation, Episodic, Semantic, Project, Entity and Timeline memories.

## Phase 4 – Agent Runtime

Replace linear orchestrator with Planner, Memory, Reasoning, Tool, Validator, Summarizer and Response Composer agents.

## Phase 5 – Tool Framework

Replace markdown code extraction with structured tool invocation.

Implement permission-aware tool registry.

Support Python, Filesystem, Browser, Documents, Spreadsheet and future tools.

## Phase 6 – Advanced Memory

Automatic summarization after conversations.

Fact extraction.

Entity graph.

Relationship graph.

Knowledge store.

## Phase 7 – Multi-Model Runtime

Separate Reasoning, Planner, Intent, Embedding, Vision and Speech models.

Hardware-aware model scheduling.

## Phase 8 – New Applications

Voice Assistant.

Coding Assistant.

Document Assistant.

Instagram Assistant.

Automation Assistant.

## Phase 9 – Platform

SDK.

Plugin Marketplace.

Developer APIs.

Third-party extensions.

## Architecture Principles

Privacy-first.

Offline-first.

Modular.

Interface-driven.

Agent-based.

Human-inspired memory.

Incremental evolution over rewrites.

## Definition of Success

The backend becomes a reusable Offline AI Runtime capable of powering multiple applications, with Chat being only the first client.